Software year 12 task 1 logbook
Noah Hallows

Entry 1 29/10/23

Aim: My aim today was to make an official start to my project and setup the libraries I am going to use in the major project.

Work completed:
- Started Gannt chart
- Started log book
- setup Opencv, distrobox and “face-recognition”(a python package for face recognition)

Work to be continued:
I plan to continue updating the software I have installed and my log book and gannt chart.

Issues:
Opencv doesn’t provide an install guide for Arch Linux, so instead of working it out my self I have setup a Fedora Linux container.

Entry 2 31/10/23

Aim: My aim today was to get a significant amount of my defining and understanding section done

Work completed:
- DFD
- IPO diagram
- Identification of the problem
- Social and ethical issues

Work to be continued:
Structure chart
Issues: I had difficulty finding a program to make my diagrams in

Entry 3 1/11/23

Aim: To complete my context diagram

Work complete:
Context diagram

Work to be continued:
NA

Issues: NA

Entry 4 2/11/23

Aim: To finish my system modeling tools

Work completed:
- Strucute chart
- System flow chart
- Data dictionary
- Generation of ideas section
- Communication with others section
- Updated IPO diagram
- Selected appropriate data types
- Draft inferface design
- Setup github repo to store my work

Work to be continued:
NA

Issues: Microsoft Visio is bad, I had a bit of difficulty setting up github for the first time and for some reason the github android app doesn’t let my upload files. I tried to use ‘Mockups’ to make my draft UI but I quickly got annoyed with it and make the smart decision to make a static website using Dreamweaver and the Bootstrap framework as the mockup UI instead.

Entry 5 3/11/23

Aim: I planned on making my pseudocode and algorithm flowchart

Work complete:
- Pseudocode
- Algorithm flow chart
- Updated gannt chart
- Updated IPO diagram

Work to be continued:
NA

Issues: Once again I do not like Microsoft Visio and I’m not 100% sure how I will tell opencv which face to blur

Entry 6 4/11/23

Aim: I plan on completing the remaining work for my assessment

Work complete:
- Selection of software environment
- Identification of appropriate hardware
- Defining files
- Refined system flow chart
- Refined data dictionary
- Identification of potential subroutines
- Identification of appropriate test data
- Planed enabling of user feedback and update system
- Reconsideration of social and ethical issues
- More communication with others
- Management of project using tools
- Compiling all work into single document ready for submission

Work to be continued
NA, project completed

Issues: I encountered no major issues today, the libraries and language I am using have no clear minimum hardware requirements, so I had to work them out myself.

Entry 7 21/11/23

Aim: Create prototype to include in assessment

Work completed:

The prototype is largely done; however, it doesn’t search sub directories. This will be fixed in the final version

Work to be continued:
Na

Issues: See above

Entry 8 23/11/2023

Aim: to fix minor issues in my portfolio, particularly improve the UI mockup

Work completed:
- Improved UI mockup
- Improved pseudocode
- Included data structure

Work to be continued:
Na

Issues: Due to communication from the head teacher, I realized that I had missed the section of data structures.

Entry 9 4/1/2024

Aim: To reorginise the the folder structure of my project

Work complete:
- Created python virual environment
- Moved documentation into seperate folder
- Setup moduals

Work to be continued:
NA

Issues: NA

Entry 9 5/1/2024

Aim: To create the GUI

Work complete:
The start/data input screen is working

Work to be continued:
- Progress bar
- End screen
- Connect GUI to backend

Issues: The progress bar isn’t working, it gives a X error when I try to update it from a seperate thread. I may have to change UI frameworks

Entry 10 6/1/2024

Aim: Get the progress bar to work

Work completed:
NA
Work to be continued:
Progress bar

Issues: The progress bar still isn’t working, I may rewrite in C++

Entry 11 8/1/2024

Aim: Switch to a different UI frameworks

Work completed:
Selected PySide6 (a python port of QT6) as my UI framework

Work to be continued:
Remake ui using pyside6

Entry 12 12/2/2024

Aim: